**PiWheel Project Outline**

1. **Authentication**
   * Log in **DONE – Milestone 1**
   * Registration **DONE - Milestone 1**
   * Session Handler **DONE - Milestone 2**
   * Language Handler **DONE - Milestone 2**
2. **Content**
   1. **Public Milestone 2**
      * Categories
      * Courses
      * Course content
        + - Video
          - Books
          - Presentation
          - Assignments
          - Exams
          - Ratings/Evaluation Form
      * Course forum
   2. **Private (user logged-in) Milestone 3**
      * User-Course subscription
      * Instructor
        + - Add Course
          - Upload Content
          - Publish Course
          - Settings
      * Student
        + - Course subscription
          - Download course content
          - Take course exams
3. **Admin**
   1. Add/Edit/Delete User **DONE - Milestone 1**
   2. Add/Edit/Delete Course **DONE - Milestone 1**
   3. Adding Course Material **DONE - Milestone 1**
   4. Managing user enrollment **DONE - Milestone 1**
   5. Filtering users by types **DONE - Milestone 1**
   6. Managing payment options **Milestone 4**
   7. Sending Messages/Mails **Milestone 4**
4. **Database**
   1. First Draft **DONE -Milestone 1**
   2. Models creation **DONE - Milestone 1**
   3. Saving Sessions **Milestone 4**
   4. Secured log in **DONE – Milestone 2**
5. **Payments** **Milestone 4**
   1. Payment balance in user account
   2. Payment options:
      * + Paypal
        + Skrill
        + Payoneer
        + wire transfer(manually)
   3. Admin balance
   4. Student

**Milestones**

1. **October Milestone 1**
   1. Add/Edit/Delete User **DONE**
   2. Add/Edit/Delete Course **DONE**
   3. Adding Course Material **DONE**
   4. Managing user enrollment **DONE**
   5. Filtering users by types **DONE**
   6. First Draft **DONE**
   7. Models creation **DONE**
   8. Log in **DONE**
   9. Registration **DONE**
2. **November - Milestone 2**
   1. Secured log in **DONE**
   2. Session Handler **DONE**
   3. LanguageHandler **DONE**
   4. **Public** 
      1. Categories
      2. Courses
      3. Course content
         * 1. Video
           2. Books
           3. Presentation
           4. Assignments
           5. Exams
           6. Ratings/Evaluation Form
      4. Course forum
3. **December - Milestone 3**
   1. **Private (user logged-in)** 
      1. User-Course subscription
      2. Instructor
         * 1. Add Course
           2. Upload Content
           3. Publish Course
           4. Settings
      3. Student
         * 1. Course subscription
           2. Download course content
           3. Take course exams
4. **January 1st till 15th – Milestone 4**
   1. Managing payment options
   2. Sending Messages/Mails
   3. Payment balance in user account
   4. Payment options:
      * 1. Paypal
        2. Skrill
        3. Payoneer
        4. wire transfer(manually)
   5. Admin balance
   6. Student
5. **January 15th till 31st – Milestone 5**
   1. Testing